ORIENTING ACADEMY

Detailed Project Report - 2026 Pro Accuracy Edition

Family Sports, Learning & Living Campus
Lingarajapuram - HRBR - Kalyan Nagar, Bengaluru
5-acre concept | Ages 4+ | 36 LA28 Olympic sports

Research convention: official data > official-derived data > provider pricing > marketplace/directory proxy > explicit assumption.

Important: This DPR is a feasibility/planning document. It is not a land valuation, construction tender, legal opinion or bank sanction.

# 1. Executive Summary

The proposed Orienting Academy is a multi-generational development campus designed around a practical problem faced by working families: what happens between the end of school and the time parents return home. Instead of treating sports, tuition, food, childcare, health, leadership and senior engagement as separate businesses, the campus integrates them into one managed daily ecosystem.

The revised 2026 pro case starts at age four and separates programmes by age and risk. Ages 4-6 enter through movement literacy, play, mini-sports, academics readiness and extended-day care. Older children progress through multi-sport discovery, sports specialization, leadership, academic support and federation-linked competition pathways.

The Olympic portfolio covers all 36 sports on the current LA28 Olympic programme. A 5-acre Bengaluru campus cannot physically host every Olympic sport at competition specification; the model therefore distinguishes on-site, hybrid and partner/off-site delivery. This allows the academy to offer exposure and pathway access without overbuilding.

Financially, the campus operating case can become viable, but the previously requested Rs.500 Cr land loan plus Rs.150 Cr development/operations debt is not serviceable from a single 5-acre operating campus under a 10-year debt schedule. The DPR therefore presents the Rs.650 Cr structure as a stress case and recommends a separate land/asset SPV, phased equity, long-tenure debt and institutional/CSR capital.

Sources / basis: S01-S03, S07, S17-S22

# 2. The Orienting Academy Story

A four-year-old enters through play. A ten-year-old begins to discover sporting strengths. A fourteen-year-old learns to train with purpose. A sixteen-year-old begins to make decisions about performance, higher education and career pathways. The parent receives a single trusted after-school solution, while grandparents have a place to walk, meet, eat and participate in the child's life.

The proposition is expressed through four verbs: MOVE, LEARN, LEAD and LIVE. MOVE is sport and physical literacy; LEARN is academics and finishing-school support; LEAD is experiential leadership; LIVE is food, healthcare, residential services, family membership and the grandparents programme.

MOVE - all-sport discovery and performance.

LEARN - homework, tuition, STEM, Olympiad and study skills.

LEAD - experiential leadership for children, schools and corporates.

LIVE - after-school care, residential, food, healthcare, cafe and senior community.

# 3. Evidence Hierarchy and Accuracy Standard

Not all data used in a feasibility plan have the same reliability. This DPR therefore assigns an evidence class to major market and operating assumptions. Official sources are used for the Olympic programme, district demographics, education-system context, child-safety guidance, private-security regulation and food compliance. Local directories and marketplaces are used only to signal supply and pricing.

Where exact 5-km data do not exist publicly - for example, household recreation spending or the number of unorganised tutors - the DPR states the data gap rather than presenting an estimate as a fact.

| Evidence class | Use | Typical sources | Confidence |
| --- | --- | --- | --- |
| Official | Core facts / regulation | IOC, UDISE+, MOSPI, Karnataka Govt, NCPCR, MHA, FSSAI | High |
| Official-derived | Economic tables / datasets | Karnataka DES report tables | High/medium |
| Provider pricing | Price benchmarks | Sporthood, Gopalan Sports | Medium |
| Marketplace/directory | Visible supply / competition | Edustoke, UrbanPro, Playo | Medium/low |
| Assumption | Financial scenario / staffing | Management planning inputs | Low until validated |

# 4. Market Geography and Catchment

The commercial catchment is defined as approximately five kilometres around Lingarajapuram, extending toward HRBR Layout, Kalyan Nagar, Kammanahalli, HBR Layout, Cooke Town, Banaswadi and Hennur. This is a business-planning geography rather than an official statistical unit.

The Bengaluru Urban district's official demographic page reports a 2011 Census population of 9,621,551, including 8,749,944 urban residents, and 87.67% literacy. These district figures provide context only and should not be converted directly into the population of the 5-km catchment.

Before investment approval, a GIS catchment study should overlay ward populations, residential projects, schools, traffic-time isochrones and major employment nodes.

Sources / basis: S07

# 5. Household Economics and Spending Context

MOSPI's HCES 2023-24 reports average urban monthly per-capita consumption expenditure of Rs.6,996 without imputation. This is useful as a national urban spending benchmark but does not provide a direct estimate of how much Lingarajapuram families spend on children's sport or recreation.

The correct investment-grade approach is to combine HCES with a local parent survey covering household income bands, current after-school spend, sports fees, tuition fees, transport costs, meal costs and willingness to pay for an integrated programme.

Sources / basis: S06

# 6. School and Tuition Market

Edustoke's 2026-27 Lingarajapuram directory returns 161 schools in and around the locality. This should be understood as a directory result, not as an official count within a precise 5-km radius.

UrbanPro's Class I-V page for Lingarajapuram showed 146 available listings at the July 2026 crawl, an average of about Rs.350 per hour and a stated 1-to-1 range of Rs.300-400 per hour. This demonstrates visible tutoring supply and price levels, but not the number of organised centres or unorganised tutors.

The final due-diligence study should use UDISE+ Know Your School to validate each target school and then directly verify student enrolment, after-school timings, transport routes and decision-makers.

Sources / basis: S04, S05, S10-S12

# 7. Age Architecture - 4 Years and Above

The business is not designed as one uniform academy. Child-to-adult ratios, sport exposure, learning goals and care standards change with age. The ratios below are internal planning assumptions for programme design, not statutory ratios.

| Segment | Age | Focus | Planning ratio | Residential note |
| --- | --- | --- | --- | --- |
| Foundation | 4-6 | Movement literacy, play, coordination, water confidence, mini-games | 1:8 | Extended day recommended; no routine overnight in base case |
| Discovery | 7-9 | Multi-sport sampling, fundamentals, teamwork | 1:10 | Residential only after legal/safeguarding validation |
| Development | 10-12 | Technique, fitness, academic habits, sport selection | 1:12 | Competition introduction |
| Performance | 13-15 | Specialisation, S&C, leadership, competition | 1:15 | Structured performance pathway |
| Pre-elite | 16-18 | High-performance, career/college orientation | 1:15 | Federation pathway |
| Young adult | 18-25 | Performance, recreational, coaching/official development | 1:18 | Ancillary |
| Adult / Parent | 26-59 | Fitness, recreation, clubs, corporate leagues | 1:20 | Ancillary |
| Senior | 60+ | Walking, mobility, community, low-impact activity | 1:12 | Grandparents programme |

# 8. Olympic Sports Portfolio - Part 1

The academy includes every sport on the current LA28 Olympic programme. The delivery model is deliberately mixed: core field/court sports are delivered on site; facility-intensive sports are hybrid or partner-led.

| Sport | Mode | Start age | Illustrative fee | Source | Planning note |
| --- | --- | --- | --- | --- | --- |
| Aquatics | Partner/off-site | 4 | Rs.5,000/mo | S01/S03 | Swimming foundation 4+; disciplines by partner |
| Archery | On-site | 8 | Rs.3,500/mo | S01 | Dedicated safety lane |
| Athletics | On-site | 4 | Rs.3,000/mo | S01 | Foundation running/jumping/throwing |
| Badminton | On-site/covered | 5 | Rs.3,500/mo | S01 | Covered courts |
| Baseball/Softball | On-site/partner | 6 | Rs.3,000/mo | S01/S02 | Shared field / cages |
| Basketball | On-site | 5 | Rs.3,000/mo | S01 | Mini basketball |
| Boxing | On-site | 10 | Rs.3,500/mo | S01 | Non-contact fundamentals first |
| Canoe | Partner/off-site | 10 | Rs.6,000/mo | S01 | Partner water venue |
| Cricket | On-site | 5 | Rs.4,500/mo | S01/S02/S15 | Commercial anchor |

Sources / basis: S01-S03

# 9. Olympic Sports Portfolio - Part 2

The academy includes every sport on the current LA28 Olympic programme. The delivery model is deliberately mixed: core field/court sports are delivered on site; facility-intensive sports are hybrid or partner-led.

| Sport | Mode | Start age | Illustrative fee | Source | Planning note |
| --- | --- | --- | --- | --- | --- |
| Cycling | Hybrid | 6 | Rs.3,500/mo | S01 | Skills circuit + partner |
| Equestrian | Partner/off-site | 6 | Rs.8,000/mo | S01 | External stable |
| Fencing | On-site indoor | 8 | Rs.4,000/mo | S01 | Portable pistes |
| Flag Football | On-site | 6 | Rs.3,000/mo | S01/S02 | Low-contact field |
| Football | On-site | 4 | Rs.4,000/mo | S01/S13/S14 | Commercial anchor |
| Golf | Partner/off-site | 6 | Rs.6,000/mo | S01 | Simulator/short game + course |
| Gymnastics | On-site indoor | 4 | Rs.3,500/mo | S01 | Foundation movement |
| Handball | On-site | 7 | Rs.3,000/mo | S01 | Multi-use court |
| Hockey | On-site | 6 | Rs.3,500/mo | S01 | Hockey5s/synthetic |

Sources / basis: S01-S03

# 10. Olympic Sports Portfolio - Part 3

The academy includes every sport on the current LA28 Olympic programme. The delivery model is deliberately mixed: core field/court sports are delivered on site; facility-intensive sports are hybrid or partner-led.

| Sport | Mode | Start age | Illustrative fee | Source | Planning note |
| --- | --- | --- | --- | --- | --- |
| Judo | On-site indoor | 5 | Rs.3,000/mo | S01 | Matted dojo |
| Lacrosse | On-site | 8 | Rs.3,000/mo | S01/S02 | Sixes/shared field |
| Modern Pentathlon | Hybrid/partner | 10 | Rs.5,000/mo | S01 | Run/laser on-site; swim/fencing shared |
| Rowing | Partner/off-site | 10 | Rs.6,000/mo | S01 | Ergometers + water partner |
| Rugby | On-site | 6 | Rs.3,000/mo | S01 | Tag rugby younger ages |
| Sailing | Partner/off-site | 10 | Rs.7,000/mo | S01 | External water venue |
| Shooting | Regulated/partner | 10 | Rs.4,500/mo | S01 | Laser/air subject to applicable laws/rules |
| Skateboarding | On-site | 6 | Rs.3,500/mo | S01 | Skills park |
| Sport Climbing | On-site/partner | 6 | Rs.4,500/mo | S01 | Engineered wall |

Sources / basis: S01-S03

# 11. Olympic Sports Portfolio - Part 4

The academy includes every sport on the current LA28 Olympic programme. The delivery model is deliberately mixed: core field/court sports are delivered on site; facility-intensive sports are hybrid or partner-led.

| Sport | Mode | Start age | Illustrative fee | Source | Planning note |
| --- | --- | --- | --- | --- | --- |
| Squash | On-site indoor | 7 | Rs.4,500/mo | S01/S02 | Indoor high utilisation |
| Surfing | Partner/off-site | 10 | Rs.8,000/mo | S01 | Seasonal coastal camps |
| Table Tennis | On-site indoor | 5 | Rs.3,000/mo | S01 | Low space |
| Taekwondo | On-site indoor | 5 | Rs.3,000/mo | S01 | Matted studio |
| Tennis | On-site/partner | 5 | Rs.4,500/mo | S01 | Mini tennis |
| Triathlon | Hybrid/partner | 8 | Rs.5,000/mo | S01 | Run/bike on-site; swim partner |
| Volleyball | On-site | 8 | Rs.3,000/mo | S01 | Indoor/outdoor |
| Weightlifting | On-site indoor | 12 | Rs.3,500/mo | S01 | Technique / qualified supervision |
| Wrestling | On-site indoor | 6 | Rs.3,000/mo | S01 | Matted area |

Sources / basis: S01-S03

# 12. Olympic Sports Delivery Strategy

Competition-specification infrastructure for all 36 sports would be financially and physically irrational on five acres. Instead, the campus becomes a discovery and development hub. Aquatics, canoe, rowing, sailing, surfing, equestrian and full-course golf use partner venues. Modern pentathlon and triathlon use mixed on-site/off-site delivery.

On-site capital should prioritize multi-use surfaces: grass field, hockey/synthetic zone, athletics/fitness loop, covered multi-court building, martial-arts/gymnastics rooms, climbing/skate areas and a regulated shooting/laser-training area subject to applicable approvals.

Tier A: on-site high-volume sports.

Tier B: on-site specialist/indoor sports.

Tier C: hybrid/off-site sports using revenue-share partners.

Tier D: seasonal camps and pathway referrals.

# 13. 5-Acre Campus Masterplan

The 5-acre plan must maximise use by time of day rather than dedicate the site to separate regulation-size venues. Shared spaces drive utilisation and lower capex.

| Zone | Indicative area | Functions |
| --- | --- | --- |
| Main multi-sport grass field | 2.0-2.2 acres | Football, cricket outfield, rugby, flag football, lacrosse, field training |
| Hockey / synthetic zone | 0.45-0.60 acre | Hockey5s, small-sided football, training |
| Cricket square/nets | 0.35-0.45 acre | Cricket academy, hourly rental |
| Covered multi-court / learning building | 0.55-0.75 acre footprint | Badminton, basketball, volleyball, squash, TT, fencing, martial arts, academics |
| Family / residential / senior wing | 0.45-0.65 acre footprint | After-school, residential, grandparents, dining |
| Cafe / health / admin / services | 0.20-0.30 acre | Reception, cafe, physio, first aid, offices |
| Landscape / parking / drainage | Balance | Walking loop, safety buffers, service access |

# 14. After-School Product - The Core Working-Parent Solution

The commercial anchor outside sport is the extended-day programme. Children are received from school, fed, supervised, trained, supported academically and released only through controlled pickup procedures.

For ages 4-6 the base case is extended day rather than routine overnight stay. Overnight residential should begin only after legal review, safeguarding design and market validation.

| Time | Activity |
| --- | --- |
| 3:00-3:30 | School arrival / pickup and attendance |
| 3:30-4:00 | Snack, hydration, decompression |
| 4:00-5:15 | Age-appropriate sport / movement |
| 5:15-5:45 | Change / refresh |
| 5:45-7:00 | Homework / tutoring / reading |
| 7:00-7:30 | Leadership / free play / club |
| 7:30-8:00 | Dinner |
| 8:00 onward | Approved parent pickup / validated residential programme |

# 15. Residential Children Facility

The residential component is a premium care service, not a casual hostel. It requires age-appropriate accommodation, wardens, night staff, controlled access, medical response, food, safeguarding, parent communication and a clear legal operating category.

NCPCR's school-safety guidance includes residential safety expectations, while the Juvenile Justice Act Section 41 applies to institutions housing children in need of care and protection. Specialist Karnataka legal counsel should determine the exact classification and licences applicable to this commercial model before launch.

Sources / basis: S17, S21

# 16. Grandparents Village

The senior component is designed as active intergenerational living. A grandparent can use the campus for walking, health checks, reading, cafe, social activities and interaction with grandchildren. Revenue can come from day membership, care packages, rooms and family bundles.

The physical design should be quieter and independently accessible while remaining connected to the family campus.

# 17. Cafe, Food and Nutrition

Food is an operating core because after-school children, residential children, grandparents, parents and corporate groups all require catering. The kitchen should be planned around child nutrition, allergen controls, menu rotation, sports recovery nutrition and senior-friendly options.

FSSAI's FoSCoS is the official system for food registration/licensing. Final operating requirements depend on the business structure and food activities.

Sources / basis: S22

# 18. Healthcare and Sports Science

Phase 1 should include a medical/sick room, first-aid capability, AED, trained nurses/EMT cover, sports physiotherapy, doctor-on-call and a hospital/ambulance tie-up. Phase 2 can add orthopaedic, paediatric, nutrition, counselling and sports-science clinics through revenue-share partnerships.

NCPCR's safety checklist explicitly asks whether a school has a medical/sick room with first-aid equipment and whether staff/students are oriented for medical emergencies.

Sources / basis: S17

# 19. Academic and Tutor Model

The academic division complements, rather than replaces, school. Core products include homework lab, Class I-XII subject tutoring, STEM/robotics, language support, Olympiad preparation, study skills and orientation.

UrbanPro's local prices are used only as a benchmark. The campus's bundled product can justify a higher effective ARPU because it also includes supervised care, sport, food and transport.

| Role | Mature FTE | Illustrative monthly cost |
| --- | --- | --- |
| Academic Director | 1 | Rs.120,000 |
| Subject Tutors | 12 | Rs.45,000 each |
| Homework Coordinators | 6 | Rs.35,000 each |
| STEM / Robotics Tutors | 3 | Rs.50,000 each |
| Counsellors / Learning Support | 3 | Rs.55,000 each |

Sources / basis: S11-S12

# 20. Sports Coaching Manpower

All 36 sports do not require a full-time coach. The operating model uses full-time head coaches for high-volume sports, assistants for age-group ratios, and visiting specialists or partner coaches for low-volume or off-site sports.

| Role | Mature FTE | Monthly cost assumption |
| --- | --- | --- |
| Sports Director | 1 | Rs.150,000 |
| Core Head Coaches | 10 | Rs.75,000 each |
| Assistant Coaches | 20 | Rs.40,000 each |
| Strength & Conditioning | 3 | Rs.60,000 each |
| Physiotherapists | 3 | Rs.60,000 each |
| Sports Science / Analysts | 2 | Rs.65,000 each |
| Visiting specialists - FTE equivalent | 8 | Rs.65,000 each |

# 21. Security Manpower

Security is treated as a dedicated operating function because the campus combines children, residential care, grandparents, events and public-facing rentals. The model includes 24/7 staffing rather than relying only on CCTV.

| Role | FTE | Monthly cost assumption | Primary function |
| --- | --- | --- | --- |
| Security & Safeguarding Manager | 1 | Rs.65,000 | Policy, incidents, agency management |
| Shift Supervisors | 3 | Rs.35,000 | One per shift |
| Security Guards | 12 | Rs.25,000 | Baseline four per shift |
| Female Security Officers | 3 | Rs.27,000 | Child/residential zones |
| CCTV / Control Room Operators | 3 | Rs.30,000 | 24/7 monitoring |
| Access / Visitor Desk Officers | 2 | Rs.28,000 | Entry-exit and visitor control |

Sources / basis: S17, S19, S20, S23

# 22. Housekeeping and Grounds Manpower

The campus must remain clean through long operating hours, food service, sports traffic and residential use. Housekeeping and grounds are therefore modelled as in-house/contracted FTE equivalents rather than incidental expenses.

| Function | Role | FTE |
| --- | --- | --- |
| Housekeeping | Manager | 1 |
| Housekeeping | Supervisors | 2 |
| Housekeeping | Housekeepers | 12 |
| Housekeeping | Restroom/Laundry attendants | 4 |
| Grounds | Grounds/Turf Manager | 1 |
| Grounds | Grounds Crew | 8 |

# 23. Security Protocols - People and Access

NCPCR's 2021 guidance states that institutions that house or regularly interact with children, including sports academies, should ensure periodic police verification/background checks for staff who come into contact with children. The safety checklist also includes entry-exit logs, security/CCTV, evacuation plans and fire measures.

Private-security agencies are regulated under PSARA and licences are issued through State/UT controlling authorities. Procurement should therefore verify the agency's licence and staff training.

Police/background verification before child-contact deployment and periodic refresh.

Controlled visitor access: photo ID, purpose, host approval and entry/exit record.

Approved child-pickup list with QR/OTP or photo confirmation.

No unauthorised adult access to residential or child-only zones.

24/7 incident logging and escalation matrix.

Sources / basis: S17, S19, S20

# 24. Security Protocols - CCTV, Fire and Emergency

CCTV should be used at entry/exit points, corridors, common areas and vulnerable locations, with controlled access and retention. Cameras should not be placed in bedrooms, toilets or changing areas.

The campus should operate a single emergency command framework covering fire, severe weather, medical incidents, missing child, unauthorised access, violence, cyber events and transport incidents.

Marked exits and assembly points; fire alarm and extinguishers.

Quarterly evacuation/mock drills and documented lessons learned.

Medical room, AED, ambulance/hospital tie-up and first-responder training.

24/7 control room with panic/duress alerting.

Quarterly safety walks and corrective-action register.

Weather closure rules for lightning, heat and heavy rain.

Sources / basis: S17-S18

# 25. Staffing Cost Detail - Management

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Project / Campus Director | 1 | Rs.250,000 | 18% | Assumption |
| COO / Operations Director | 1 | Rs.180,000 | 18% | Assumption |
| Sports Director | 1 | Rs.150,000 | 18% | Assumption |
| Academic Director | 1 | Rs.120,000 | 18% | Assumption |
| Residential & Family Services Director | 1 | Rs.120,000 | 18% | Assumption |
| Finance / HR Managers | 2 | Rs.90,000 | 18% | Assumption |
| Sales / Partnerships Managers | 3 | Rs.80,000 | 18% | Assumption |

# 26. Staffing Cost Detail - Administration

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Admissions / Admin Executives | 5 | Rs.45,000 | 18% | Assumption |

# 27. Staffing Cost Detail - Sports

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Core Head Coaches | 10 | Rs.75,000 | 18% | Assumption |
| Assistant Coaches | 20 | Rs.40,000 | 18% | Assumption |
| Strength & Conditioning Coaches | 3 | Rs.60,000 | 18% | Assumption |
| Physiotherapists | 3 | Rs.60,000 | 18% | Assumption |
| Sports Science / Analysts | 2 | Rs.65,000 | 18% | Assumption |
| Visiting Olympic Specialists - FTE equivalent | 8 | Rs.65,000 | 18% | Assumption |

# 28. Staffing Cost Detail - Academics

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Subject Tutors | 12 | Rs.45,000 | 18% | Assumption |
| Homework Coordinators | 6 | Rs.35,000 | 18% | Assumption |
| STEM / Robotics Tutors | 3 | Rs.50,000 | 18% | Assumption |
| Counsellors / Learning Support | 3 | Rs.55,000 | 18% | Assumption |

# 29. Staffing Cost Detail - Residential

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Wardens | 6 | Rs.45,000 | 18% | Assumption |
| Care Assistants | 8 | Rs.30,000 | 18% | Assumption |
| Night Residential Staff | 4 | Rs.32,000 | 18% | Assumption |

# 30. Staffing Cost Detail - Security

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Security & Safeguarding Manager | 1 | Rs.65,000 | 18% | S17/S19/S20 |
| Shift Supervisors | 3 | Rs.35,000 | 18% | S19/S20 |
| Security Guards | 12 | Rs.25,000 | 18% | S19/S20 |
| Female Security Officers | 3 | Rs.27,000 | 18% | S17 |
| CCTV / Control Room Operators | 3 | Rs.30,000 | 18% | S17 |
| Access / Visitor Desk Officers | 2 | Rs.28,000 | 18% | S17 |

# 31. Staffing Cost Detail - Housekeeping

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Housekeeping Manager | 1 | Rs.45,000 | 18% | Assumption |
| Housekeeping Supervisors | 2 | Rs.30,000 | 18% | Assumption |
| Housekeepers | 12 | Rs.22,000 | 18% | S23/Assumption |
| Restroom / Laundry Attendants | 4 | Rs.22,000 | 18% | S23/Assumption |

# 32. Staffing Cost Detail - Grounds

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Grounds / Turf Manager | 1 | Rs.60,000 | 18% | Assumption |
| Grounds Crew | 8 | Rs.28,000 | 18% | Assumption |

# 33. Staffing Cost Detail - Food

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Kitchen Manager | 1 | Rs.55,000 | 18% | S22/Assumption |
| Cooks | 4 | Rs.35,000 | 18% | S22/Assumption |
| Kitchen Assistants | 6 | Rs.24,000 | 18% | S22/Assumption |
| Dietitian / Nutritionist | 1 | Rs.60,000 | 18% | Assumption |

# 34. Staffing Cost Detail - Healthcare

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Nurses / EMT | 3 | Rs.40,000 | 18% | S17/Assumption |

# 35. Staffing Cost Detail - Transport

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| Transport Coordinator | 1 | Rs.45,000 | 18% | Assumption |
| Drivers | 6 | Rs.28,000 | 18% | S17/S23/Assumption |
| Bus Attendants | 6 | Rs.22,000 | 18% | S17/Assumption |

# 36. Staffing Cost Detail - IT / Facilities

The monthly salary numbers below are planning assumptions. The Excel model adds an 18% employer/statutory/benefit load. Final payroll must be validated through role specifications, local recruitment and outsourcing quotations.

| Role | FTE | Monthly/FTE | Load | Source/Basis |
| --- | --- | --- | --- | --- |
| IT / Systems Administrators | 2 | Rs.50,000 | 18% | Assumption |
| Facilities Technicians | 3 | Rs.35,000 | 18% | Assumption |

# 37. Direct Operating Costs

Direct operating costs rise with utilisation and include food, transport, programme delivery, maintenance and equipment replacement. Payroll is shown separately.

| Item | Annual Rs. Cr | Basis | Note |
| --- | --- | --- | --- |
| Food ingredients / meals | 2.4 | Assumption | After-school/residential/cafe |
| Partner venue & specialist sport fees | 1.2 | Assumption | Off-site sports |
| Utilities - power/water/internet | 1.1 | Assumption | Engineering validation |
| Transport fuel / maintenance | 1.2 | Assumption | School pickup |
| Sports equipment replacement | 0.9 | Assumption | Annual reserve |
| Academic / STEM materials | 0.3 | Assumption | Consumables |
| Ground / turf maintenance materials | 0.85 | Assumption | Grounds |
| Building / MEP maintenance | 0.75 | Assumption | Facilities |
| Cafe COGS beyond child meal plan | 0.65 | Assumption | Food/beverage |
| Healthcare consumables / professional share | 0.45 | Assumption | Partner model |
| Corporate / NGO programme delivery | 0.45 | Assumption | B2B |
| Tournament / event delivery | 0.5 | Assumption | Events |

# 38. Overhead Costs

Overheads are costs required to run the institution regardless of individual sport volumes. They include marketing, IT, insurance, legal/audit, security systems, housekeeping supplies and administrative contingency.

| Item | Annual Rs. Cr | Basis | Note |
| --- | --- | --- | --- |
| Marketing and admissions | 1.0 | Assumption | Acquisition |
| IT software / CRM / booking / cybersecurity | 0.4 | Assumption | SaaS/AMC |
| Insurance - property/liability/accident | 0.45 | Assumption | Quotes required |
| Legal / audit / compliance / licences | 0.35 | Assumption | Professional fees |
| Security systems AMC / access control / CCTV | 0.3 | S17/Assumption | Excl. payroll |
| Housekeeping supplies / pest / waste / laundry | 0.4 | Assumption | Consumables |
| Property / municipal charges | 0.4 | Assumption | Verify |
| Corporate office / travel / training | 0.35 | Assumption | Management |
| Contingency reserve | 0.8 | Assumption | Reserve |

# 39. Non-Sport Revenue Engines

The table shows a mature illustrative operating case. All prices and volumes remain editable in the Excel model.

| Programme | Customer | Unit price | Units | Months/events | Occupancy/share | Revenue Rs. Cr |
| --- | --- | --- | --- | --- | --- | --- |
| Academics - core tutoring | Ages 7-18 | Rs.4,500 | 600 | 10 | 100% | 2.70 |
| STEM / Olympiad / enrichment | Ages 7-18 | Rs.4,500 | 250 | 8 | 100% | 0.90 |
| After-school standard | Ages 4-15 | Rs.12,000 | 500 | 10 | 100% | 6.00 |
| After-school extended | Ages 4-15 | Rs.18,000 | 200 | 10 | 100% | 3.60 |
| Residential children | Recommended 7+ in base case | Rs.45,000 | 60 | 12 | 75% | 2.43 |
| Grandparents day programme | 60+ | Rs.12,000 | 100 | 12 | 100% | 1.44 |
| Grandparents residential | 60+ | Rs.45,000 | 20 | 12 | 80% | 0.86 |
| Community membership | Family | Rs.3,000 | 500 | 12 | 100% | 1.80 |
| Family Elite membership | Family | Rs.10,000 | 200 | 12 | 100% | 2.40 |
| Corporate leadership days | Corporate | Rs.150,000 | 120 | 1 | 100% | 1.80 |
| School annual programmes | Schools | Rs.800,000 | 20 | 1 | 100% | 1.60 |
| NGO / CSR programmes | NGO/CSR | Rs.1,200,000 | 10 | 1 | 100% | 1.20 |
| Facility rentals / events | All | Rs.40,000,000 | 1 | 1 | 100% | 4.00 |
| Cafe external sales | All | Rs.20,000,000 | 1 | 1 | 100% | 2.00 |
| Healthcare / physio | All | Rs.12,000,000 | 1 | 1 | 100% | 1.20 |
| Sports management B2B | Schools/corporates | Rs.20,000,000 | 1 | 1 | 100% | 2.00 |
| Transport subscription | Children | Rs.18,000,000 | 1 | 1 | 100% | 1.80 |

# 40. Olympic Sports Unit Economics - Part 1

These are illustrative gross revenues and direct costs at mature utilisation. They are not market forecasts.

| Sport | Monthly fee | Avg active | Revenue Cr | Direct cost Cr | Contribution Cr |
| --- | --- | --- | --- | --- | --- |
| Aquatics | Rs.5,000 | 120 | 0.25 | 0.14 | 0.11 |
| Archery | Rs.3,500 | 80 | 0.34 | 0.18 | 0.15 |
| Athletics | Rs.3,000 | 200 | 0.72 | 0.32 | 0.40 |
| Badminton | Rs.3,500 | 180 | 0.76 | 0.38 | 0.38 |
| Baseball/Softball | Rs.3,000 | 70 | 0.25 | 0.14 | 0.11 |
| Basketball | Rs.3,000 | 180 | 0.65 | 0.32 | 0.32 |
| Boxing | Rs.3,500 | 80 | 0.34 | 0.20 | 0.13 |
| Canoe | Rs.6,000 | 30 | 0.06 | 0.05 | 0.02 |
| Cricket | Rs.4,500 | 450 | 2.43 | 1.34 | 1.09 |

# 41. Olympic Sports Unit Economics - Part 2

These are illustrative gross revenues and direct costs at mature utilisation. They are not market forecasts.

| Sport | Monthly fee | Avg active | Revenue Cr | Direct cost Cr | Contribution Cr |
| --- | --- | --- | --- | --- | --- |
| Cycling | Rs.3,500 | 80 | 0.34 | 0.18 | 0.15 |
| Equestrian | Rs.8,000 | 30 | 0.07 | 0.06 | 0.01 |
| Fencing | Rs.4,000 | 60 | 0.29 | 0.16 | 0.13 |
| Flag Football | Rs.3,000 | 70 | 0.25 | 0.13 | 0.13 |
| Football | Rs.4,000 | 450 | 2.16 | 1.08 | 1.08 |
| Golf | Rs.6,000 | 40 | 0.07 | 0.05 | 0.02 |
| Gymnastics | Rs.3,500 | 120 | 0.50 | 0.30 | 0.20 |
| Handball | Rs.3,000 | 80 | 0.29 | 0.14 | 0.14 |
| Hockey | Rs.3,500 | 180 | 0.76 | 0.42 | 0.34 |

# 42. Olympic Sports Unit Economics - Part 3

These are illustrative gross revenues and direct costs at mature utilisation. They are not market forecasts.

| Sport | Monthly fee | Avg active | Revenue Cr | Direct cost Cr | Contribution Cr |
| --- | --- | --- | --- | --- | --- |
| Judo | Rs.3,000 | 100 | 0.36 | 0.20 | 0.16 |
| Lacrosse | Rs.3,000 | 60 | 0.22 | 0.12 | 0.10 |
| Modern Pentathlon | Rs.5,000 | 40 | 0.09 | 0.06 | 0.03 |
| Rowing | Rs.6,000 | 30 | 0.06 | 0.05 | 0.02 |
| Rugby | Rs.3,000 | 80 | 0.29 | 0.16 | 0.13 |
| Sailing | Rs.7,000 | 25 | 0.05 | 0.04 | 0.01 |
| Shooting | Rs.4,500 | 70 | 0.38 | 0.23 | 0.15 |
| Skateboarding | Rs.3,500 | 70 | 0.29 | 0.16 | 0.13 |
| Sport Climbing | Rs.4,500 | 100 | 0.54 | 0.30 | 0.24 |

# 43. Olympic Sports Unit Economics - Part 4

These are illustrative gross revenues and direct costs at mature utilisation. They are not market forecasts.

| Sport | Monthly fee | Avg active | Revenue Cr | Direct cost Cr | Contribution Cr |
| --- | --- | --- | --- | --- | --- |
| Squash | Rs.4,500 | 80 | 0.43 | 0.22 | 0.22 |
| Surfing | Rs.8,000 | 20 | 0.03 | 0.03 | 0.00 |
| Table Tennis | Rs.3,000 | 120 | 0.43 | 0.19 | 0.24 |
| Taekwondo | Rs.3,000 | 100 | 0.36 | 0.20 | 0.16 |
| Tennis | Rs.4,500 | 120 | 0.65 | 0.32 | 0.32 |
| Triathlon | Rs.5,000 | 50 | 0.11 | 0.08 | 0.03 |
| Volleyball | Rs.3,000 | 100 | 0.36 | 0.18 | 0.18 |
| Weightlifting | Rs.3,500 | 50 | 0.21 | 0.12 | 0.09 |
| Wrestling | Rs.3,000 | 80 | 0.29 | 0.16 | 0.13 |

# 44. Consolidated Mature Operating Economics

The current mature model produces about Rs.53.4 Cr annual operating revenue before financing. Loaded payroll is approximately Rs.11.66 Cr and other operating plus overhead costs are approximately Rs.15.2 Cr, producing an illustrative operating EBITDA of about Rs.26.55 Cr before interest, depreciation and tax.

This level of cash generation may support a meaningful operating business, but it is not sufficient for the requested Rs.650 Cr debt structure.

| Metric | Illustrative mature value |
| --- | --- |
| Revenue | Rs.53.41 Cr |
| Loaded payroll | Rs.11.66 Cr |
| Other operating + overhead | Rs.15.20 Cr |
| Operating EBITDA | Rs.26.55 Cr |

# 45. 10-Year Operating Case

The pro case is deliberately more conservative than the earlier concept. It assumes a multi-year ramp of sports, after-school, academic, membership and B2B services.

| Year | Revenue Cr | Operating cost Cr | EBITDA Cr |
| --- | --- | --- | --- |
| 1 | 6 | 10 | -4 |
| 2 | 11 | 13 | -2 |
| 3 | 18 | 16 | 2 |
| 4 | 25 | 18.5 | 6.5 |
| 5 | 32 | 21 | 11 |
| 6 | 38 | 23 | 15 |
| 7 | 43 | 24.5 | 18.5 |
| 8 | 47 | 25.5 | 21.5 |
| 9 | 50 | 26.2 | 23.8 |
| 10 | 53.41 | 26.86 | 26.55 |

# 46. Break-Even Analysis

Using an illustrative Rs.14 Cr fixed annual cost base and a 60% contribution margin, the operating revenue break-even is approximately Rs.23.3 Cr. This is an operating break-even only; it excludes the full Rs.650 Cr debt burden.

Equivalent-family membership calculations are useful as a sensitivity test, but the campus is intentionally diversified across sports, academics, after-school, memberships, rentals, corporate and NGO programmes.

# 47. Rs.650 Cr Debt Stress Test

The stress case retains the previously requested Rs.500 Cr land loan and Rs.150 Cr development/operations loan. At a 10% illustrative interest rate and equal Rs.65 Cr annual principal repayments over 10 years, Year-1 debt service is Rs.130 Cr.

Operating EBITDA in the base case is negative in early years and remains far below annual debt service throughout the 10-year period. A lender would therefore require a fundamentally different capital structure or additional cash-generating assets.

| Year | Opening debt | Interest @10% | Principal | Debt service | Operating EBITDA |
| --- | --- | --- | --- | --- | --- |
| 1 | 650 | 65.0 | 65 | 130.0 | -4 |
| 2 | 585 | 58.5 | 65 | 123.5 | -2 |
| 3 | 520 | 52.0 | 65 | 117.0 | 2 |
| 4 | 455 | 45.5 | 65 | 110.5 | 6.5 |
| 5 | 390 | 39.0 | 65 | 104.0 | 11 |
| 6 | 325 | 32.5 | 65 | 97.5 | 15 |
| 7 | 260 | 26.0 | 65 | 91.0 | 18.5 |
| 8 | 195 | 19.5 | 65 | 84.5 | 21.5 |
| 9 | 130 | 13.0 | 65 | 78.0 | 23.8 |
| 10 | 65 | 6.5 | 65 | 71.5 | 26.55 |

# 48. Recommended Capital Structure

Separate the land asset from the academy operating company. The land SPV can use equity, long-duration real-estate capital, lease economics or a strategic owner; the operating company should carry a smaller, serviceable debt load.

Phase construction and release capital only against verified demand, school contracts, memberships and operating milestones. Equity and impact/CSR capital are particularly appropriate for sports inclusion, scholarships and youth development.

Land/asset SPV separate from operating company.

Phased development rather than full Rs.150 Cr upfront.

Longer-tenure debt for infrastructure.

Operating debt sized to DSCR, not to asset aspiration.

CSR/impact capital ring-fenced for access programmes.

# 49. Membership and Residential-Community Strategy

The family subscription concept borrows the logic of community clubs - recurring access, social identity and priority booking - without assuming that nearby clubs have identical economics. The final competitor study should benchmark Indian Gymkhana, HRBR-area clubs and residential clubhouse fees directly.

| Tier | Illustrative monthly price | Benefits |
| --- | --- | --- |
| Community | Rs.3,000 | Walking, events, cafe credits, booking access |
| Sports+ | Rs.6,000 | Sport credits + fitness |
| Family Elite | Rs.10,000-12,500 | Family access + priority booking + discounts |
| Grandparents Care | Rs.12,000-18,000 | Senior day programme |
| Residential Premium | Rs.35,000-60,000 | Accommodation, meals, care and programme |

# 50. Facility Rental Strategy

Hourly rental converts non-academy capacity into cash flow. Peak evening and weekend prices should be dynamic. Provider examples show that Bengaluru rental rates vary widely by facility quality and time.

| Facility | Illustrative pricing basis |
| --- | --- |
| Football / shared turf | Local market survey required; target premium evening pricing |
| Cricket nets | Benchmark against provider rates; multi-lane packages |
| Cricket field | Half-day / full-day pricing |
| Hockey5s / small-sided field | Hourly rental |
| Indoor courts | Hourly / membership credits |
| Classrooms / leadership rooms | School/corporate hourly or day rate |
| Cafe/event lawn | Event package |

Sources / basis: S15-S16

# 50. Corporate, School and NGO Programmes

The campus can generate weekday revenue by selling experiences rather than only after-school memberships. Products include corporate leadership days, school sports outsourcing, PE support, tournaments, teacher development, NGO sports inclusion and CSR-funded scholarships.

The model treats these revenues as assumptions until sales conversations produce letters of intent or contracts.

# 51. Sports Management Business

A separate sports-management unit can operate beyond the five-acre property. Services include school sports department outsourcing, coach deployment, event/tournament management, corporate leagues, athlete performance records, travel support, sponsorship support and facility operations.

This is strategically important because it allows revenue growth without continuously adding land.

# 52. Marketing and Sales Funnel

Acquisition should be driven through schools, residential communities and referrals rather than expensive mass advertising. The core funnel is: lead -> trial -> orientation assessment -> membership -> cross-sell -> retention -> referral.

Parent trust, safety transparency and measurable child progress should be stronger messages than facility glamour.

# 53. Technology Architecture

The campus needs one system of record for admissions, attendance, parent permissions, pickup authorization, bookings, payments, coach/tutor notes, performance testing, meals, transport, residential occupancy and incident management.

Role-based access and multi-factor authentication should be used for child data, health data, CCTV access and parent communications.

# 54. Safeguarding Governance

A safeguarding committee should review incidents, background checks, training completion, transport exceptions, residential issues, CCTV governance and parent complaints. The campus should maintain a no-retaliation reporting mechanism and a documented escalation path.

Quarterly safety walks and regular drills create an auditable record of preventive action rather than reacting only after incidents.

Sources / basis: S17-S18

# 55. Food, Health and Insurance Compliance

Food operations require FoSCoS/FSSAI compliance. Healthcare should be structured with appropriate professional registrations and consent. The business should carry property, public liability, professional liability, personal accident and other insurance appropriate to its final activities.

Insurance requirements should be quoted by a broker after the legal entity structure and programme scope are final.

Sources / basis: S22

# 56. Land, Planning and Construction Due Diligence

Before a Rs.500 Cr land financing assumption is used in any lender document, an independent registered valuation, title report, encumbrance search, land-use/zoning review and planning feasibility report are essential.

The sports-ground design also requires topographic survey, soil/geotechnical investigation, drainage, water, power, access, parking, fire and construction BOQ.

# 57. Implementation Roadmap

Phase 0 - 90-day feasibility: title/valuation, GIS school map, parent survey, competitor audit, legal notes, concept masterplan, surface/MEP BOQ and pilot sales.

Phase 1 - sports + after-school + cafe + medical room. Phase 2 - covered indoor sports, academics, leadership and B2B. Phase 3 - residential after legal validation. Phase 4 - grandparents village and expanded health services.

# 58. Key Performance Indicators

Management should track revenue and child outcomes together. Commercial KPIs include active families, ARPU, retention, occupancy, rental hours, school contracts, lead conversion and EBITDA. Safety KPIs include background-check completion, incident response time, medical incidents, drill compliance and safeguarding actions.

| Area | Example KPIs |
| --- | --- |
| Commercial | Revenue, ARPU, retention, CAC, occupancy, utilisation hours |
| Sports | Attendance, progression, testing, competition participation |
| Academics | Homework completion, assessment improvement, attendance |
| Family | Pickup compliance, meal satisfaction, transport punctuality |
| Safety | Background checks, incidents, drills, corrective actions |
| B2B | School contracts, corporate days, NGO/CSR projects |

# 59. Risk Register

Major risks are financial leverage, land valuation, residential regulation, child safeguarding, coach quality, under-utilised facilities, food/health compliance and competition. The recommended control is phased capital deployment with documented approval gates.

| Risk | Impact | Primary mitigation |
| --- | --- | --- |
| Rs.650 Cr debt service | Very high | Separate asset SPV; lower operating leverage |
| Land/title/zoning | Very high | Legal/title/valuation/planning diligence |
| Residential children | Very high | Legal classification + safeguarding design |
| Utilisation | High | Multi-use spaces + B2B weekday sales |
| Coach quality | High | Technical director + coach standards + audits |
| Safety incident | Very high | Protocols, training, background checks, incident command |
| Food/health compliance | High | Licensed operations + partner clinicians |

# 60. 90-Day Feasibility Sprint

The next investment gate should not be construction; it should be evidence. A 90-day sprint can materially reduce uncertainty.

Independent land valuation and title/legal report.

GIS 5-km catchment map and UDISE-validated school database.

Minimum 300-parent survey and 30-50 parent depth interviews.

Competitor calls/site visits for sports, tuition, clubs, senior care and rental.

Vendor quotations for drainage, turf, synthetic, indoor building, kitchen, IT/security and transport.

Karnataka-specific legal note for after-school and residential children.

Pilot LOIs from schools, residential communities and corporates.

Revised lender-ready 10-year model with capex drawdown and scenario sensitivities.

# 61. Investment Conclusion

The integrated family model is strategically stronger than a stand-alone sports academy because it increases daily utilisation, creates recurring revenue and builds a trust-based relationship with the household. The project can begin at age four and offer access to every LA28 Olympic sport through a mix of on-site and partner delivery.

However, the current operating economics do not justify Rs.650 Cr of 10-year debt. The most investable version separates land economics from operations, phases infrastructure and proves demand before large capital deployment.

# 62. Appendix A - Security Checklist

Use this checklist at opening and quarterly safety walks.

| Control | Evidence required |
| --- | --- |
| Background verification | Police/background verification file for all child-contact staff |
| PSARA | Valid security-agency licence / contract compliance |
| Gate log | Visitor/parent entry-exit record |
| Pickup control | Approved pickup list and exception log |
| CCTV | Camera map, retention policy, access audit |
| Fire | Inspection log, extinguishers, alarm, evacuation drill |
| Medical | First-aid/AED checks, hospital tie-up, incident log |
| Transport | Driver/attendant files, GPS, vehicle checklist |
| Residential | Warden rosters, access control, night logs |
| Training | POCSO/safeguarding/fire/first-aid attendance |

Sources / basis: S17-S20

# 63. Appendix B - Parent Survey Questions

Recommended survey topics: current after-school arrangement, monthly spend, preferred sports, academic support, transport, meals, latest pickup time, willingness to use residential care, grandparent services, health services, membership and willingness-to-pay.

# 64. Appendix C - School Database Fields

School name, UDISE code, address, board, grades, verified enrolment, principal, PE head, school closing time, existing sports, after-school clubs, transport, distance/travel time, fee band and partnership status.

Sources / basis: S04-S05

# 65. Appendix D - Google Trends Research Method

Google Trends should compare relative search interest for football academy, cricket academy, badminton academy, hockey academy, tuition, after-school care, kids activities, swimming, gymnastics, skating, sports camp and related terms at Bengaluru/Karnataka level. It is a relative index and not an absolute query count.

Sources / basis: S24-S25

# 66. Appendix E - Data Confidence Register

Every model input should be tagged High, Medium or Low confidence. High: official published facts. Medium: provider price or verified contract quote. Low: management assumption until validated. The Excel model retains source IDs and editable yellow input cells.

# 67. Appendix F - Manpower Summary

The mature model contains roughly 188 FTE-equivalent roles across leadership, coaching, academics, residential, security, housekeeping, grounds, food, healthcare, transport and IT/facilities. Some roles can be outsourced or part-time, especially visiting Olympic specialists.

| Function | Indicative FTE |
| --- | --- |
| Management/Admin | 15 |
| Sports | 47 |
| Academics | 24 |
| Residential | 18 |
| Security | 24 |
| Housekeeping | 19 |
| Grounds | 9 |
| Food | 12 |
| Healthcare | 3 |
| Transport | 13 |
| IT/Facilities | 5 |

# 68. Appendix G - Source Bibliography

Source IDs in the report and Excel model refer to the bibliography below.

| ID | Source | Quality | URL |
| --- | --- | --- | --- |
| S01 | Olympics.com - LA28 sports update | Official IOC/Olympics | https://www.olympics.com/en/news/la28-olympics-what-are-new-sports-and-events-at-olympic-games-in-los-angeles |
| S02 | IOC - LA28 additional sports | Official IOC | https://www.olympics.com/ioc/news/ioc-session-approves-la28-s-proposal-for-five-additional-sports |
| S03 | LA28 competition schedule | Official Organising Committee | https://la28.org/content/dam/latwentyeight/competition-schedule-imagery/LA28OlympicGamesCompetitionByDaySchedule.pdf |
| S04 | UDISE+ | Government of India | https://udiseplus.gov.in/ |
| S05 | UDISE+ Know Your School | Government of India | https://kys.udiseplus.gov.in/ |
| S06 | MOSPI HCES 2023-24 | Government of India | https://www.mospi.gov.in/sites/default/files/publication_reports/HCES%20FactSheet%202023-24.pdf |
| S07 | Bengaluru Urban District Demography | Government of Karnataka | https://bengaluruurban.nic.in/en/demography/ |
| S08 | Karnataka DES DDP 2024-25 | Government of Karnataka | https://des.karnataka.gov.in/uploads/DDP%202024%2025%20ENG_1781942638.pdf |
| S09 | Karnataka DES Reports | Government of Karnataka | https://des.karnataka.gov.in/41/reports/en |
| S10 | Edustoke Lingarajapuram | Market directory | https://www.edustoke.com/bengaluru/schools-in-lingarajapuram |
| S11 | UrbanPro Class I-V Lingarajapuram | Marketplace | https://www.urbanpro.com/bangalore/class-i-v-tuition/lingarajapuram-p2/53287208 |
| S12 | UrbanPro Lingarajapuram Tuition | Marketplace | https://www.urbanpro.com/bangalore/tuition/lingarajapuram |
| S13 | Sporthood football academy | Provider pricing | https://www.sporthood.in/membership-packages/bangalore-football-turf/football-academy/ |
| S14 | Sporthood Turfpark HSR football academy | Provider pricing | https://www.sporthood.in/membership-packages/sporthood-turfpark-hsr/football-academy/ |
| S15 | Gopalan Cricket Ground | Provider pricing | https://www.gopalansportscenter.com/gopalan-cricket-ground.html |
| S16 | Playo Lingarajapuram venues | Marketplace | https://playo.co/venues/lingarajapuram-bangalore/sports/all |
| S17 | NCPCR / MoE School Safety Guidelines 2021 | Government of India | https://ncpcr.gov.in/public/index.php/viewPdf/1752040447686e03ff229de_guidelines.pdf |
| S18 | NDMA School Safety Project | Government of India | https://www.ndma.gov.in/school-safety-project |
| S19 | MHA PSARA FAQ | Government of India | https://www.mha.gov.in/sites/default/files/2023-01/FAQ_10012023.pdf |
| S20 | MHA PSARA Acts & Rules | Government of India | https://www.mha.gov.in/en/divisionofmha/police-modernisation-division/acts-rules |
| S21 | India Code - JJ Act Section 41 | Government of India | https://www.indiacode.nic.in/show-data?actid=AC_CEN_13_14_000010_201602_1517807328168&orderno=41&sectionId=12761&sectionno=41 |
| S22 | FSSAI FoSCoS | Government of India | https://fssai.gov.in/business/about-foscos |
| S23 | Karnataka Labour Department | Government of Karnataka | https://labour.karnataka.gov.in/47/rules-and-regulations/en |
| S24 | Google Trends | Google | https://trends.google.com/trends/ |
| S25 | Google Trends Help | Google | https://support.google.com/trends/answer/4365533?hl=en |